CS 440 – Group30 Time/Date – 10/13/20 and 10/15/20 at 12:30pm. 10/17/20 at 9:30pm

**Location - Discord**

**Attendance** ............................................................................................[2min]

Hasan Ali, Umer Qazi Sayed Raza and Claudio Jimenez. All on time

**Action Item Review(all)**...........................................................................................[15min]

* We didn’t accomplish all items in our sprint. Unfinished stories were moved to the backlog.
* Sayed completed both the splash screen and login screens of our coding project app prototype.
* Umer research National Parks guides for hikers based on the season of the year
* Hazan completed a new splash screen for the app
* Claudio worked on new case scenarios and creating a new menu to explore park

**Coding project and Jira**..............................................................................[15min]

* Claudio worked on a new menu which will explore the park based on the user’s park selection
* Umer talked about specific packing lists based on the season
* Sayed worked on creating a checkbox list for the packing list option
* Hasan added a new splash screen that included ‘InfoParks’ logo and would work on a new Calendar
* As a group we discuss what our goals will be for the following and next sprint.

**Development project**...............................................................................[15min]

* We talked about the case scenarios that need to be completed to continue the rest of part 2 for the developmental project
* Agreed on having up to 3 case scenarios by Thursday 10/15 (if possible) but to have 5 case scenarios/person by Tuesday’s meeting 10/20.
* All agreed on separate case topic scenarios

**Set date for next meetings**..........................................................................[15min]

* We talked about keeping 2 meetings consistently on Tuesdays and Thursdays of every week @12:30p. But this week we decided to meet on Sunday 10/11 as well to check up on our scenario #2 for the coding project.
* Reviewed what went wrong on our first coding scenario and discussed on how to go more complex for this 2nd scenario that was due Monday

**Action Items**..........................................................................................[5 min]

For the development project each of us will work on the following case scenario topics,

* + Gameplay – Hasan
  + Updating the System/Maintenance – Claudio
  + Post-Game – Syed
  + Pre-Game - Umer

For the coding project,

We will write more stories on Jira’s backlog and work on the next sprint stories. Each of us will take a story from the planned sprint.

**Questions/comments/concerns**..................................................................[5 min]

* We discussed and agreed upon meeting rules and weekly meeting times