CS 440 – Group30 Time/Date – 11/10/20 and 11/12/20 at 4:00pm.

**Location - Discord**

**Attendance** ............................................................................................[2min]

Hasan Ali, Umer Qazi Sayed Raza and Claudio Jimenez. All on time

**Action Item Review(all)**...........................................................................................[15min]

* Completed what he had planned for the 2nd Demo

**Coding project and Jira**..............................................................................[15min]

* As a group we discussed what went well and what opportunities we had for demo 2
* TA mentioned some suggestions as to what we could add to improve such as park images, specific park activities, etc.
* Discussed how we plan to implement the TA’s suggestions
* Discussed how to split up work for upcoming demo for design portion
* As a group we discuss what our goals will be for the following and next sprint.
* Created a Project Presentation for the presentation Friday 11/20 and how we will split the work
  + Claudio will discuss the project overview
  + Hasan will discuss the prototype design
  + Syed will discuss specific features that were implemented
  + Umer will discuss further improvements to be implemented

**Development project**...............................................................................[15min]

* Created an outline on how to approach the Design portion of the development project
* Decided on 10 classes for our 3D Tic-Tac-Toe

1. Player (extended by user class)
2. AI Player (extended by user class)
3. Avatar
4. Server
5. Move
6. Communications
7. Store
8. Game
9. Gameboard
10. Scoreboard

* Decided to decide how to split the classes description in the following meeting Tuesday 11/17

**Action Items**..........................................................................................[5 min]

Main focus on next week will be the following:

Complete and rehearse the coding project presentation

Assign and complete the class and function descriptions on the design portion of the development project

**Questions/comments/concerns**..................................................................[5 min]

* We discussed and agreed upon meeting rules and weekly meeting times