CS 440 – Group30 Time/Date – 11/6/20 at 3:30pm **Location - Discord**

**Attendance** ............................................................................................[2min]

Hasan Ali, Umer Qazi Syed Raza and Claudio Jimenez. All on time

**Action Item Review(all)**...........................................................................................[15min]

* We didn’t accomplish all items in our sprint. Unfinished stories were moved to the backlog.
* Syed completed both the splash screen and login screens of our coding project app prototype.
* Umer research National Parks guides for hikers.
* Claudio worked on activity were users enter their info to create an account.

**Coding project and Jira**..............................................................................[15min]

* Umer talked about the Google maps API and how to use it on our app.
* Sayed showed the app splash screen and login screen.
* Hasan would write up and enter new stories in Jira
* As a group we discuss what our goals will be for the second release and plan the next sprint.
* How to work on campground stuff

**Development project**...............................................................................[15min]

* Very less as we had to focus on Coding Project release

**Action Items**..........................................................................................[5 min]

For the development project each of us will work on the following sections,

* Claudio: Stakeholders and the scope of the Product
* Set up Camping ground
* Connect with Google Maps
* See if we can have stuff be got seamlessly

**Questions/comments/concerns**..................................................................[5 min]

* We discussed and agreed upon meeting rules and weekly meeting times