CS 440 – Group30 Time/Date –9/20@3:30pm, 9/23@4:30pm & 9/24@4:30pm **Location - Discord**

**Attendance** ...............................................................................................................................[2min]

For 9/20: Hasan Ali, Umer Qazi Sayed Raza and Claudio Jimenez. All on time

For 9/23: Hasan Ali, Syed Raza and Claudio Jimenez. Umer Qazi did not attend.

For 9/24: Hasan Ali, Syed Raza and Claudio Jimenez. Umer Qazi did not attend.

**Action Item Review (coding project)**...........................................................................................[10min]

The following action items were completed from last week,

* + Syed,
    - Did compound button research for our packing list
    - Completed the basic activity for the packing list with the ability to add extra items
  + Claudio,
    - Completed the park menu activity with different actions a user can choose from.
    - Linked the park menu activity with Google maps API to see the parks map
  + Hasan,
    - Completed the fall packing list
    - Currently working on Calendar activity for our packing list
  + Umer,
    - Completed the winter, spring and summer packing list

**Action Item Review (development project)** ..................................................................................[10min]

The following action items were completed from last week,

* Syed: Wrote post-game use cases and derived functional requirements
* Claudio: Wrote system maintenance use cases and derived functional requirements
* Hasan: Wrote gameplay use cases and derived functional requirements
* Umer: Wrote pre-game use cases and derived functional requirements

**Coding project and Jira**.......................................................................................[15min]

* We talked about our current and next week sprints.
* We discuss how our find camping grounds feature will work, we are going to research which libraries can help us.
* We talked about the packing list and how it will interact with the user

**Development project**..................................................................................[15min]

* We talked about the use cases and derived functional requirements we wrote.
* We discuss what none-functional requirements apply to our project and talked about examples.
* We distributed the writing of the none-functional requirements among us.

**Set date for next meetings**..........................................................................[1min]

* We will meet two times next week, on Tuesday and Thursday @4pm

**Action Items next week**..........................................................................................[5 min]

The following action item were assigned,

* Coding project:
  + Syed: Finish packing list activity
  + Claudio: Link the website and packing list menu options to their respective activities
  + Hasan: Finish the calendar activity. Modify the layout and colors on the app.
  + Umer: Write the summer packing list and research the API, libraries we will use for our “find camping grounds” feature.
* Development project:
  + Claudio: Maintainability and Supportability, Legal Requirements
  + Syed: Performance and Dependability
  + Hasan: Data and Security
  + Umer: Usability and Humanity

**Questions/comments/concerns**..................................................................[5 min]

* Umer Qazi did not attend the 9/23 meeting. Attendees agreed on postponing the meeting to 9/24@4:30 se we could all attend.