CS 440 – Group30 Time/Date –11/17@12:30pm and 11/19@12:30pm **Location - Discord**

**Attendance** ...............................................................................................................................[2min]

For 11/17: Hasan Ali, Umer Qazi Sayed Raza and Claudio Jimenez. All on time

For 11/19: Hasan Ali, Umer Qazi Sayed Raza and Claudio Jimenez. All on time

**Action Item Review (coding project)**...........................................................................................[10min]

The following action items were completed from last week,

* + Syed,
    - Completed packing list.
    - Added seasonal functionality to the packing list feature
    - Added presentation slides.
    - Added slides for coding presentation “what we planned”
  + Claudio,
    - Added pictures to the auto complete text view on choose your park activity.
    - Created adapter for the text view.
    - Added pictures and modify layouts of the login screen and park menu activity.
    - Added dynamic image view in park menu activity depending on chosen park on choose your park activity.
    - Added slides for coding presentation “Project overview and prototype design”
  + Hasan,
    - Completed calendar activity
    - Added slides to coding presentation, “what we implemented”
  + Umer,
    - Worked with Hasan on calendar activity
    - Added slides to coding presentation, “what we can implement”

**Coding project and Jira**.......................................................................................[15min]

* We talked about our next and final sprint.
* Summit code for review and inspection to the other team members

**Development project**..................................................................................[15min]

* We had a brainstorming session and grammatical analysis of the classes needed for the UML Diagrams
* We identify relationships and dependance on those classes.

**Set date for next meetings**..........................................................................[1min]

* We will meet two times next week, on Tuesday and Thursday @12:30pm

**Action Items next week**..........................................................................................[5 min]

The following action item were assigned,

* Coding project:
  + Syed:
    - Jira: Add packing list functionality depending on park chosen by the user
    - Project: Work on Naming Conventions and Definitions and Project Retrospective
  + Claudio:
    - Jira: Work with Syed in sending the chosen park to his activity.
    - Project: Project overview and open issues
  + Hasan:
    - Jira: Continue working on polishing the app UI
    - Project: Project Domain, Waiting Room
  + Umer:
    - Jira: Continue working on polishing the app UI
    - Project: Relationship to Other Documents, Ideas for Solutions
  + All:
    - Work on summary report of the project
* Development project:
  + Claudio: Work on design goals and propose system design
  + Syed: Work on Project issues
  + Hasan: Work on Additional considerations
  + Umer: Risk cost and project retrospective
  + All: work in UML diagram and object design